23. What are the steps in migrating data from a DBMS from one vendor to another DBMS from another vendor? Eg. Migrating from SQL Server 2019 to Oracle 21c

## 23. Steps to migrate from SQL Server 2019 to Oracle 21c

Interview answer: Database migration involves moving the schema, data, database objects, and application functionality from one database vendor to another while maintaining data integrity, performance, and minimal downtime.

### Overall migration flow

SQL Server 2019

|

v

1. Assessment

|

v

2. Schema Mapping

|

v

3. Convert Database Objects

|

v

4. Migrate Data

|

v

5. Validate Data

|

v

6. Application Changes

|

v

7. Performance Testing

|

v

8. Production Cutover

|

v

Oracle Database 21c

## Step-by-step explanation

### 1. Assess the existing database

Understand the SQL Server database before migrating.

- Number and size of tables.

- Records and relationships.

- Stored procedures, functions, triggers and views.

- SQL Server Agent jobs and scheduled tasks.

- Application dependencies and downtime requirements.

Example: The database has 200 tables, 50 stored procedures and 100 million records.

### 2. Map SQL Server data types to Oracle data types

Some data types differ between vendors, so create a mapping.

| SQL Server 2019 | Oracle 21c equivalent |
| --- | --- |
| INT | NUMBER(10) |
| BIGINT | NUMBER(19) |
| VARCHAR(n) | VARCHAR2(n) |
| DATETIME2 | TIMESTAMP |
| BIT | NUMBER(1) |
| UNIQUEIDENTIFIER | Often RAW(16) or VARCHAR2(36), depending on design |

The mapping must be verified against the actual column requirements, constraints and application expectations.

### 3. Convert the database schema and objects

Convert tables, constraints, indexes, views, stored procedures and triggers.

For example, SQL Server uses T-SQL, while Oracle uses PL/SQL for procedural database code.

SQL Server:

SELECT TOP 10 *

FROM employee;

Oracle:

SELECT *

FROM employee

FETCH FIRST 10 ROWS ONLY;

Also convert vendor-specific functions, identity columns, sequences and transaction logic.

### 4. Create the Oracle schema

Create the target schema and required objects in Oracle 21c.

SQL Server schema

|

v

Convert DDL scripts

|

v

Create Oracle tables

|

v

Create constraints and indexes

|

v

Create procedures and triggers

### 5. Migrate the data

Move the data from SQL Server to Oracle.

Possible approaches include:

- Oracle SQL Developer migration tools: assess and convert supported source objects and migrate data.

- ETL tools: extract, transform and load data.

- Export/import or bulk-loading utilities: suitable for appropriate migration scenarios.

For large databases, plan bulk loading, batch sizes, network bandwidth and transaction logging carefully.

oracle.com

+1

### 6. Validate data integrity

Confirm that the migrated database contains the correct data.

Check:

- Record counts in source and target.

- Primary keys and foreign keys.

- Null values and duplicate records.

- Aggregates, such as total transaction amounts.

- Business rules and representative sample records.

Example:

-- Compare employee counts

SELECT COUNT(*) FROM employee;

Run the equivalent query against both databases and compare the results.

### 7. Update the application

If the application uses Java and Spring Boot, update the database configuration and database-specific code.

For example:

- Replace the SQL Server JDBC driver with the Oracle JDBC driver.

- Update the JDBC URL and credentials.

- Configure the Oracle dialect if needed for the Hibernate version in use.

- Convert native SQL queries and stored procedure calls.

- Verify pagination, generated IDs and transaction behaviour.

### 8. Perform testing

Conduct:

- Functional testing.

- Integration testing.

- Data reconciliation.

- Performance and load testing.

- Backup and recovery testing.

- Security and permission testing.

A query that performs well in SQL Server may need different indexes or query tuning in Oracle.

### 9. Plan production cutover

Before switching production:

- Take backups and finalize the rollback plan.

- Perform the initial data load and synchronize subsequent changes if required.

- Schedule a maintenance window or use a low-downtime migration strategy.

- Stop or control writes to the old database during final synchronization.

- Switch the application to Oracle.

- Validate critical business operations.

- Keep the old database available according to the agreed rollback plan.

### 10. Monitor after migration

Monitor query performance, application errors, database resources, scheduled jobs and data consistency. Obtain business sign-off before decommissioning the old database.

## Tools to remember

For SQL Server to Oracle migration, Oracle's SQL Developer migration tooling is one option, but verify support for the exact SQL Server 2019 source version and Oracle 21c target before selecting the tool.

oracle.com

+1

Interview summary: “I would assess the source database, map data types, convert schema objects, migrate the data, validate integrity, update the application, perform functional and performance testing, and execute a controlled production cutover with a rollback plan.”